ISQS 4350 IT Project Management

Practice Exam I

Note:  This exam is indicative of format for your exam, but much of its content will not appear on your exam.

This exam consists of multiple choice and discussion problems.   The discussion problems are worth 50% of the exam grade.  The multiple choice part is worth 50% of the exam grade.  For the multiple choice part, record your answers on the orange answer sheet provided.

1. The _________ for a project is the timetable that specifies when each activity should start and finish, and is usually represented by a Gantt Chart.

a.  objective

b.  schedule

c.  scope

d.  cost

2. It is important to develop a ________ before the start of the project; this _______ should include all the work tasks, associated costs, and estimates of the time necessary to complete them.

a.  panel

b.  plan

c.  object list

d.  time frame

3. Ultimately, the responsibility of the project manager is to:

a.  finish the project as quickly as possible

b.  finish the project as cheaply as possible

c.  make sure the customer is satisfied

d.  make independent decisions

4. According to Burns, there are three major components to the life cycle of any IT project.  They are:

a.  schedule, execute and terminate

b.  definition, planning and execution

c.  scope, duration and cost

d.  identification, incubation and resolution

5. A ________________ is a hierarchical tree of tasks to be undertaken by the project team during the project.

a.  work load structure

b.  project breakdown diagram

c.  work breakdown structure

d.  project task distribution list

6. 	A __________ diagram shows the necessary sequence and interdependencies of activities to achieve the project objective.

a.	netting

b.	breakdown

c.	time-line

d.	PERT network

7.	 The key to effective ____________ is measuring actual progress and comparing it to planned progress on a timely and regular basis and taking corrective action immediately, if necessary.

- project planning

- work breakdown

- project control

d.	    quality efficiency

8.  Typically, an RFP is most like what other technical document usually produced in conjunction with software development projects?

- Project plan

- requirements document

- functional specifications

- feasibility study

- contract

9.The four phases of assembling teams are, in order:

- forming, storming, norming, performing

- storming, performing, norming, forming

- norming, performing, forming, storming

- forming, performing, storming, norming

- none of these

10.  The book The Fifth Discipline was authored by _______.

- Stephen Covey

- Eli Goldratt

- Peter Singer

- Peter Senge

- Tom Peters

11.  Which of the following is not one of the five disciplines?

- personal mastery

- mental models

- shared vision

- team learning

- systemic processes

12.  The Seven Habits…. was authored by

- Stephen Covey

- Eli Goldratt

- Peter Singer

- Peter Senge

- Tom Peters

13.  Which of the following is not one of the seven habits?

- Be proactive

- Network with managers

- Begin with the end in mind

- Think win/win

- Synergize

14.  Which of the following is most useful for dealing (coping) with complexity?

- The seven habits

- Systems thinking

- Theory of constraints

- Project management

- None of the above

15.  In terms of managing one’s calendar, it is important to _____.

- do planning and scheduling once a week

- do planning and scheduling once a month

- put the important activities on your calendar first

- all of the above

- a and c only

- Good goal statements should

- be measurable

- begin with the infinitive To

- have a target date

- all of the above

- a and c only

17.  Goal setting is important because

- It sets a direction for our lives

- It programs our success mechanism

- It causes us to focus on the future

- All of the above

- A and b only

18.  To establish vision and mission statements, we need to ____.

- determine our values

- determine what we really enjoy doing

- determine what is needed within our domain of influence

- All of the above

- B and c only

19.  Milestones are ____ and usually occur at the _____

- time consuming, end of a major phase

- events, end of a small task

- events, end of a major phase

- time consuming, end of a small task

24.  The work breakdown structure exhibits ___ whereas the Pert chart exhibits ____.

- subordination, precedence

- time-phasing, subordination

- time-phasing, precedence

- precedence, subordination

- precedence, time-phasing

25.  The Gantt chart view indicates ___ of activities.

- time-phasing

- subordination

- precedence

- all of the above

- none of the above

30.  Customers and competition place pressures on firms to ___

- integrate with suppliers

- shorten cycle times

- improve quailty

- lower costs

- all of the above

31.  According to chapter 1 of your copy packet, project management is frequently _____ .

- competence management

- fire-fighting management

- risk management

- product management

- conventional management

32.  When considering personal vision, goals and activities, which should we determine first?

- goals

- vision

- activities

33.  When considering overall goals, why goals, what goals or how goals, which supports the what goals?

- Overall goals

- Why goals

- How goals

- None of these

- A and b only

34.  The pictures, concepts people carry in their minds of themselves, their firms, their competition, even their customers are called _____.

- shared visions

- personal mastery

- mental models

- professional excellence

- team learning

35.  Southwest Airlines is an example of a firm whose employees have a deep sense of _______

- shared vision

- personal mastery

- mental model

- professional excellence

- team learning

36.  Mental models are important because ____.

- they are not readily perceived or understood

- frequently, they are incorrect

- they influence the decisions and actions taken

- none of the above

37.  Project managers do all but which of the following:

- Provide intense leadership

- Provide technical direction

- Do some coaching, mentoring

- Keep all parties informed

- Do some negotiating

38.  Which of the following people groups is not one that the project manager has to deal with constantly?  (recall Figure 3.3 in your copy packet)

- suppliers

- customers

- upper management

- line management

- team members

39.  ________________ contracts are most appropriate for projects that involve risk.

a.	Fixed price

b.	Flat price

c.	Time and profit

- Cost reimbursement

40. Which of the following is not a critical success factor of a project?

- clearly defined goals and project mission

- top management support

- a competent project manager and team

- a passive, complacent customer

- sufficient resources

- Typical overall success rates for IT projects in the United States during the 1990’s was less than____ according to two studies performed by the Standish group

- 28.3%

- 45.6%

- 53.5%

- 66.2%

- none of the above

42.  To effectively handle complex situations, project managers need to take a ____ view of a project and understand how it is situated within the larger organization.

a.  myopic

b.  jaundiced

c.  holistic

d.  narrow

e.  none of the above

43. _____ are sets of interacting components working within an environment with a common purpose.

a.  Arrays

b.  Systems

c.  Problems

d.  Models

44.  A project _____ is a collection of project phases.

a.  lifecycle

b.  manager

c.  team

d.  cost

e.  none of the above

45.  According to Schwalbe, there are four major phases to a project.  Which of the following is not one of the four phases?

a.  concept

b.  development

c.  construction

d.  implementation

e.  close-out

46.  According to Schwalbe, in the _____ phase, the project team creates a more detailed project plan, a more accurate cost estimate, and a more thorough WBS.  Use the same list as above.

47.  According to Schwalbe, in the ____ phase the project team delivers the required work.  The bulk of a project team's effort and the most money are usually spent during this phase.  Use the same list as above.

48.  The spiral model for software development was invented by ______.

a.  Eli Goldratt

b.  Barry Boehm

c.  Peter Senge

d.  Tom Peters

49.  Common names for the phases of the SDLC are, according to Schwalbe, all but _____.

a.  information systems planning

b.  analysis

c.  design

d.  implementation

e.  testing

50.  Many large information technology projects are developed as a series of _______.

a.  phases

b.  processes

c.  projects

d.  milestones

51.  Organizations can be viewed as having four different frames.  Which of the following is not one of the four frames?

a.  structural frame

b.  human resources frame

c.  political frame

d.  creativity frame

e.  symbolic frame

52.  Which of the following is not one of the general classifications of organizational structures described by Schwalbe?

- functional

- project

- matrix

- product

53.  In which of the above do personnel report to both a functional (line) manager and to one or more project managers?  {Use the same list as above.}

54.  In which of the above do project managers have the greatest authority?  {Use the same list as above.}

55.  How important is user involvement in the overall success of a project, according to the Standish group CHAOS 1995 report?

- not important

- somewhat important

- very important

56.  Project _____ ______ includes the processes involved in coordinating all of the other project management knowledge areas through a project’s life cycle.

- scope management

- integration management

- time management

- resource management

- cost management

57.  Project _____ ______ includes the processes involved in defining and controlling what is or is not included in a project. {Use the same list as above.}

- Strategic planning and project selection are part of project _____ ______.  {Use the same list as above.}

- Net present value approaches to project selection are difficult because _____.

- NPV calculations are often incorrect

- The discount rate is unknown, in reality

- Mapping future cash flows back to the present is impossible.

- The probable future savings or revenues that will accrue the project are unknown.

- A _____ ______ is a document that formally recognizes the existence of a project and provides direction on the project’s objectives.

- functional specification

- project plan

- project charter

- statement of work

- none of the above

- Which construct is used in conjunction with project scope definition and management?

- WBS

- Gantt

- Resource charts

- Pert

- Which construct is used in conjunction with project time management?  {Use the same list as above.}

- The tendency of a project to keep getting bigger and bigger is referred to as ____ _____.

- feature creep

- hope creep

- scope creep

- cope creep

- none of these

- Schwalbe suggests a number of approaches to developing work breakdown structures.  Which of the following is not one of the ways

- Using guidelines

- Analogy approach

- Case-based approach

- Top-Down approach

- Bottom-up approach

- Formal acceptance of the scope definition by the project stakeholders is called _____ _____.

- Scope verification

- Scope initiation

- Scope planning

- Scope change control

- Amongst network diagrams, which of the following is preferred and most used within PM software packages?

- Activity-on-arrow diagram

- Activity-in-box diagram

- precedence diagramming method

- none of the above

- both b and c

- There are four types of dependencies or relationships between activities.  Which of the four is the least used?

- Finish-to-start

- Start-to-start

- Finish-to-finish

- Start-to-finish

- Of the above dependency types which is most used and the default linkage assumed by MS Project?  {Use the same list as above.}

69.  Sources of information regarding the duration of project activities include:

- the persons who are assigned to those activities

- history database of activity durations for activities of similar types

- the use of formulas

- all of the above

- Before a project plan can be compared to actual durations, start and stop dates, the plan must be

- Baselined

- Frozen

- Approved

- Stored

- Validated

DISCUSSION/QUESTIONS

Question 1.  (10 points)  Project Selection.  An automated inspection technology firm (a startup) is looking to create a world-wide-web presence on the Internet.  The firm is anxious to get this facility going as soon as possible.  The firm will need hardware, software as well as application software to support an active server pages technology.  An RFP has been transmitted and proposals have been received.  Each proposal must be graded on a scale of 0 to 100 where 100 is perfection and 0 is on contribution.  The major attributes are Software, Hardware, Upgrading Potential, Time Considerations, and Vendor.  The relative weights for each of these are .3, 2., .2, .1, and .2 respectively.  The software component is further decomposed into Systems software and Applications software, each with relative weights of .5.  The Time Considerations component is further decomposed into an Equipment Delivery date and an Application on-line-by-date, each with relative weights of .5

Draw the multi-attribute utility tree.  Determine the absolute weights of all the lowest-level elements on the tree.  Determine the grade of each of the two proposals below.  Assume the first costs $250,000, the second  $350,000.  What is the benefit/cost of each proposal?  Which would you choose?

|  |  |  | Grades |  |
| --- | --- | --- | --- | --- |
| ATTRIBUTE | WEIGHT | Proposal 1 | Proposal 2 |
| Software |  |  |  |
|  | Systems Software |  | 78 | 78 |
|  | Applications Software |  | 85 | 90 |
| Hardware |  |  | 88 | 90 |
| Upgrading Potential |  | 90 | 90 |
| Time Considerations |  |  |  |
|  | Equipment delivery date |  | 75 | 90 |
|  | Application on-line-by |  | 88 | 90 |
| Manufacturer/Vendor |  | 67 | 80 |

Question 2.  (15 points) A list of major tasks required to create a software product is provided below.  Also given are the predecessor tasks together with the number of days required to accomplish each task.  Use an activity on node representation.  For each node box, determine the ES (earliest start), EF (earliest finish), LS (latest start), and LF (latest finish) numbers.  Draw the NETWORK diagram (activity-in-box) and determine the critical path.

TASK		DESCRIPTION		PREDECESSOR.  	DAYS

A	    Interview management		--			 2

B	    Interview operations		--			 4

C    Interview technical staff		--			 2

D    Prep req. document        	           A,B,C	                                  2

E     Prep RFP and transmit	    D			 2

F    Await receipt of proposals             E			14

G    Write Acceptance Criteria	    D			  2

H    Prototype solution		    E			10

I     Test prototype		    H                                      5

J     Develop prototype project plan	    H			  3

K    Evaluate proposals                     G, F, I, J                              2

L     Request final bid                           K  			  1

M    Make vendor decision	    	    L			  1

Question 3 (15 points)

(5 points) Discuss what is meant by the CATCH-22 in software development.  Illustrate by means of a diagram what the software developer wants to achieve with longer development times.  	{OR}   Discuss what is meant by the learning curve.  Fully describe the implications of the learning curve in project management.  {You only have to do one or the other— the CATCH-22 or the learning curve.}

(5 points) Suppose you as PM are asked by your client/customer to do a whole new and different project.  Specifically, the project your client wants you to do involves an enterprise resource planning implementation, whereas your organization’s expertise is Internet development.  Under what circumstances would you accept the opportunity to do this work?  What would be at least three considerations?

(5 points)  Suppose that the project you are managing is beginning to show signs of slippage.  Specifically, it has come to your attention that the task that Johnny and Joey are working on is behind schedule.  Should you announce the slip right away, or wait three weeks to see if Johnny and Joey can get caught up?  You would like your stakeholders to continue to believe that YOUR project is on time and within budget. Under what circumstances would you go ahead and announce the slip now?  Under what circumstances would you wait?

Question 4.  (10 points) Probabilistic PERT

(2 points) Explain what advantage probabilistic PERT has over deterministic PERT.

(8 points) Find the duration of the following probabilistic PERT network and determine the critical path.

| Task | Predecessors | Optimistic | Most likely | Pessimistic |
| --- | --- | --- | --- | --- |
| A | --- | 2 | 3 | 4 |
| B | A | 1 | 2 | 3 |
| C | A | 4 | 5 | 12 |
| D | B | 1 | 4 | 9 |
| E | A,B,C | 6 | 7 | 12 |
| F | C | 7 | 9 | 11 |
| G | B,C,D,E,F | 7 | 9 | 13 |

Extra Credit  (5 points)

(4 points) Assume the above project described in Question 4  starts today, February 17, 2000.  Assume also that all duration numbers are “days.”  Further assume five-day work weeks with no holidays during the period of the project.  What is the completion date of the project?

(1 point) What is the probability the project will actually be completed by that date?

# Text boxes

____Multiple Choice __________________

Discussion Questions _________________

Total         ___________________________

Adjusted Total  _______________________

Name_________________________