## Slide 1: Review for exam II—Fall 2014
October 17, 2014

## Slide 2: Format for exam
60 -- 70 multiple choice
3 sets of problems
Identical in format to previous exam

## Slide 3: Bring…/Don’t Bring…
Bring…
  Scantron sheet
  Pencil, eraser, calculator
Don’t Bring…
  Paper
  PDAs, Pocket PC’s, tablets,
  Programmable, high memory storage devices

## Slide 4: We Covered:
Burns Chs 4, 7, 8

## Slide 5: Traits of Project Managers
  Leadership Ability
  Ability to Develop People
  Communication Skills
  Interpersonal Competencies
  Ability to Handle Stress
  Problem-Solving Skills
  Time Management Skills
  Negotiation, Mentoring, Coaching, Encouraging

## Slide 6: How do you develop these skills?
Gain experience
Seek feedback
Conduct a self-evaluation
Interview project managers
Participate in training programs
Join organizations like PMI
Read, Read, Read
Volunteer

## Slide 7: Estimation – our weakest link
History database
By analogy
Use models
  Top down—uses…..XXXXXXX??
  Bottom up – uses…..XXX??
  Reconciliation of top down and bottom up

## Slide 8: Cost Estimation
Three kinds of estimates:
  Long range planning
    5 years out
  Budgetary
    2 years out
  Execution
    Immediately as a part of planning
Which of these did you do with MS Project?

## Slide 9: Table 6-1. Cost of Software Defects
It is important to spend money up-front on IT
projects to avoid spending a lot more later.

## Slide 10: Name Four Cost Estimation Tools and Techniques
4 basic tools and techniques for cost estimates:
  Analogous or top-down: use the actual cost of a previous, similar project as the basis for the new estimate
  Bottom-up: estimate individual work items and sum them to get a total estimate
  Parametric: use project characteristics in a mathematical model to estimate costs
  Computerized tools: use spreadsheets, project management software, or other software to help estimate costs

## Slide 11: Cost Control—used during the Execution and Control Stages
Project cost control includes
  monitoring cost performance
  ensuring that only appropriate project changes are included in a revised cost baseline
  informing project stakeholders of authorized changes to the project that will affect costs
Earned value analysis is an important tool for cost control

## Slide 12: Parkinson’s Law
What is it??
The length of time
To do a task
Fills up the time
Allotted for it

## Slide 13: What are the processes that make up the cost management knowledge area?
Plan Cost Management
Estimate Costs
Determine Budget
Control Costs

## Slide 14: What are the processes that make up the quality management knowledge area?
Plan Quality
Perform Quality Assurance
Perform Quality Control

## Slide 15: Methodologies
Waterfall – Document-driven—CASE tools
Spiral—risk-driven—invented by Barry Bhoem
RAD—superior to SAD
Agile/Iterative—increasingly popular
  Scrum
  RUP

## Slide 16: Process Map
Waterfall
Iterative
Low Ceremony
High Ceremony
Little Doc, light process discipline
Heavy Doc, heavy process discipline, CCB
Risk Driven, Continuous integration and testing
Few risks, late integration and testing

## Slide 17: The Waterfall Staircase
Definition of
Requirements
Analysis
Design
Construction
System Integration
Testing
Acceptance Testing
Implementation
Operation

## Slide 18: Figure 2-3. Spiral Model of Software Dev.

## Slide 19: What is the homegound for Waterfall?
Stable requirements – few changes
Large monolithic app—can’t be broken up
Difficult development
  Mathematical algorithms
  Compliers
  Database engines
  Artificial intelligence apps

## Slide 20: Home Ground for Agile
Unstable/unknown requirements
Rapid technological change
An environment conducive to learning
An environment accommodative of change

## Slide 21: The Transform Model
Did it work?
NO!!!
Writing a specification was not different from coding

## Slide 22: We also covered
Probabilistic PERT (formulas will be given to you)
  Each task (activity) requires three time estimates – Optimistic, Most likely, Pessimistic
Crashing

## Slide 23: Further Recitation
What is meant by feasibility?
What are three kinds of feasibility?
  General, economic (financial), technical
What is meant by a risky decision?
  State probabilities are KNOWN
  Upside only, downside only, or both
What is meant by an uncertain decision?
How can decision theory help us make better project decisions?

## Slide 24: Know MS Project Navigation
What tool is used to specify subordination?
What tool is used to link tasks sequentially?
What tool is used to assign resources?
How do you enter resources and their hourly rates?
How do you show COST on the Entry table?
How do you specify durations?
What enables you to see ES, EF, LS, LF, Slack

## Slide 25: Burns, Ch.8-Ex.10

## Slide 26: Burns, Ch.8-Ex.10

## Slide 27: Burns, Ch.8-Ex.10
PATHS | LENGTH (DAYS) | CRASH A 6 DAYS | CRASH G 1 DAY | CRASH F 2 DAYS
ABDG | 38 | 32 | 31 | 31
ABDFG | 44 | 38 | 37 | 35
ADG | 30 | 24 | 23 | 23
ADFG | 36 | 30 | 29 | 27
ACEG | 41 | 35 | 34 | 34
ACEFG | 47 | 41 | 40 | 38
CRASH COST |  | $600 | $100 | $400
BUDGET LEFT | $1,100 | $500 | $400 | $0
PATHS | LENGTH (DAYS) | CRASH G 1 DAY | CRASH A 6 DAYS | CRASH F 2 DAYS
ABDG | 38 | 37 | 31 | 31
ABDFG | 44 | 43 | 37 | 35
ADG | 30 | 29 | 23 | 23
ADFG | 36 | 35 | 29 | 27
ACEG | 41 | 40 | 34 | 34
ACEFG | 47 | 46 | 40 | 38
CRASH COST |  | $100 | $600 | $400
BUDGET LEFT | $1,100 | $1,000 | $400 | $0

## Slide 28: Burns, Ch.8-Ex.13: Goldratt Concepts

## Slide 29: Burns, Ch.8-Ex.13

## Slide 30: Quality Management
Is it mostly a managerial issue or a worker issue?
How do you reconcile speed with quality?
Can you get a quality product and still do it fast?

## Slide 31: Do firms have a good handle on their costs of bad quality?
NO!!
Companies are spending 4% of Revenues on defect prevention
Meanwhile, companies are spending 20% of Revenues to fix defect-created problems

## Slide 32: Quality Checking (Control)
Reviews
Walkthroughs
Testing, testing, testing
Gates
Catch defects, bugs, faulty design as early in the lifecycle as possible
What % of the time should be spent on Quality Checking?

## Slide 33: Standard Deviation
Standard deviation measures how much variation exists in a distribution of data
A small standard deviation means that data cluster closely around the middle of a distribution and there is little variability among the data
A normal distribution is a bell-shaped curve that is symmetrical about the mean or average value of a population

## Slide 34: Figure 7-3. Normal Distribution and Standard Deviation

## Slide 35: Table 7-2. Sigma and Defective Units

## Slide 36: Quality Control Charts, Six Sigma, and the Seven Run Rule
A control chart is a graphic display of data that illustrates the results of a process over time. It helps prevent defects and allows you to determine whether a process is in control or out of control
Operating at a higher sigma value, like 6 sigma, means the product tolerance or control limits have less variability
The seven run rule states that if seven data points in a row are all below the mean, above the mean, or increasing or decreasing, then the process needs to be examined for non-random problems

## Slide 37: Figure 7-4. Sample Quality Control Chart

## Slide 38: Figure 7-5. Reducing Defects with Six Sigma

## Slide 39: Testing
Many IT professionals think of testing as a stage that comes near the end of IT product development
Testing should be done during almost every phase of the IT product development life cycle

## Slide 40: Figure 7-6. Testing Tasks in the Software Development Life Cycle

## Slide 41: Types of Tests
A unit test is done to test each individual component (often a program) to ensure it is as defect free as possible
Integration testing occurs between unit and system testing to test functionally grouped components
System testing tests the entire system as one entity
User acceptance testing is an independent test performed by the end user prior to accepting the delivered system

## Slide 42: Figure 7-7. Gantt Chart for Building Testing into a Systems Development Project Plan
Project 98 file

## Slide 43: Improving Information Technology Project Quality
Several suggestions for improving quality for IT projects include
  Leadership that promotes quality
  Understanding the cost of quality
  Focusing on organizational influences and workplace factors that affect quality
  Following maturity models to improve quality

## Slide 44: Leadership
“It is most important that top management be quality-minded. In the absence of sincere manifestation of interest at the top, little will happen below.” (Juran)
A large percentage of quality problems are associated with management, not technical issues (Deming)

## Slide 45: The Cost of Quality
The cost of quality is
  the cost of conformance or delivering products that meet requirements and fitness for use
  the cost of nonconformance or taking responsibility for failures or not meeting quality expectations