## Slide 1: What you need to Memorize for Exam One

## Slide 2: The five-phase Project Lifecycle
PHASE 1:
Initiating
PHASE 2:
Planning
PHASE 3:
Executing
PHASE 5:
Closing
PHASE 4:
Monitoring-and-Controlling

## Slide 3: Deliverables of each stage
Stage 1: The Project Charter
Stage 2: The Requirements Document
Stage 2: The Plan and the Budget
Stage 3: The product(s) of the Project (deliverables)
Stage 4: Earned Value Analysis/Critical Path Progress
Stage 5: Lessons Learned/History Data Base

## Slide 4: Project Organization Chart
Project Manager
Project Leader
Developer 1
Developer 2
Developer N
Team Leader 2
Team Leader 1
Developer 3
Developer 4
Developer 5
Developer 6
Developer 7
Developer 8
Medium Project Organization Chart

## Slide 5: PM Knowledge Areas
Core Knowledge Areas (4)
Facilitating Knowledge Areas (5)
Project Stakeholder Management

## Slide 6: Covey’s Seven Habits
1. Be proactive
2. Begin with the end in mind
3. First Things First
4. Thing Win/Win
5. Seek first to understand, then to be understood
6. Synergize
7. Sharpen the Saw

## Slide 7: Questions to ask prospective employers
Do you use an organizational maturity model?
  If so, which one?
How would you characterize your organizational structure?
  If projectized, what happens to my job when the project is finished?
What are your firms’ aspirations relative to corporate culture?
What does the employee benefits package consist of?

## Slide 8: What to say in response to your strongest weakness QUESTION??!!
Kryptonite—
  You are superman or superwoman
  Seriously, I do NOT estimate how long it takes me to do stuff well…..
    I tend to underestimate the length of time required
    So I keep a personal database of estimates and actual durations, organized by activity type

## Slide 9: Processes within Project Integration Management
Develop Project Charter
Develop Project Management Plan
Direct and Manage Project Work
Monitor and Control Project Work
Perform Integrated Change Control
Close Project or Case

## Slide 10: Processes Within Project Scope Management
Plan Scope Management
Collect Requirements
Define Scope
Create WBS
Validate Scope
Control Scope